# Project Planning Phase
Project Planning Template

Date: 6 July 2026
Team ID: ________________
Project Name: SB Stocks – Paper Trading Web Application
Maximum Marks: 5 Marks

# Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement | User Story | Task | Story Points | Priority | Team |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | User Registration & Login | 5 | High | Team |
| Sprint-1 | Dashboard | USN-2 | Dashboard & Stock Listing | 5 | High | Team |
| Sprint-2 | Trading | USN-3 | Buy & Sell Stocks | 5 | High | Team |
| Sprint-2 | Portfolio | USN-4 | Portfolio Management | 5 | High | Team |
| Sprint-3 | History | USN-5 | Transaction History | 4 | Medium | Team |
| Sprint-3 | Market Data | USN-6 | Real-time Stock API | 6 | High | Team |
| Sprint-4 | Testing | USN-7 | Testing & Bug Fixes | 5 | High | Team |
| Sprint-4 | Deployment | USN-8 | Deployment & Documentation | 5 | Medium | Team |

# Project Tracker, Velocity & Burndown

| Sprint | Total Story Points | Duration | Sprint Start | Sprint End | Completed | Release |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 03 Jul 2026 | 08 Jul 2026 | 20 | 08 Jul 2026 |
| Sprint-2 | 20 | 6 Days | 09 Jul 2026 | 14 Jul 2026 | 20 | 14 Jul 2026 |
| Sprint-3 | 20 | 6 Days | 15 Jul 2026 | 20 Jul 2026 | 20 | 20 Jul 2026 |
| Sprint-4 | 20 | 6 Days | 21 Jul 2026 | 26 Jul 2026 | 20 | 26 Jul 2026 |

Velocity: Average Velocity (AV) = Total Story Points / Sprint Duration = 20 / 10 = 2 story points per day.

Burndown Chart: Work completed steadily across four sprints with all planned story points completed before the final release.